# AI-DLC Refined Process – Framework Summary

Working summary of today’s understanding at framework level

Purpose: Design a small-team operating model that combines AI-DLC with Agile/Scrum so AI supports both management and development, while humans keep decision ownership.

# 1. What the system is trying to achieve

• Turn raw ideas into managed backlog, then into safe implementation, then into reusable team knowledge.

• Support both management work and development work, not only coding.

• Work well when people collaborate together and when they work alone.

• Stay readable, traceable, and maintainable over the long term for a small team.

# 2. Core operating principles

| Principle | Meaning in practice |
| --- | --- |
| Human-led decisions | Product priorities, trade-offs, acceptance, and final approval remain human responsibilities. |
| AI-assisted execution | AI drafts, structures, analyzes, documents, and supports implementation. |
| Git/GitHub as boundary | Issues, branches, pull requests, and diffs become the main units of traceable work. |
| Shared context | Docs, backlog, code, PRs, and reports act as the team’s memory so people can work together or alone. |
| Human-readable outputs | Artifacts must be short, structured, and useful for people first, not only machines. |

# 3. The four pillars of the framework

| Pillar | What it covers |
| --- | --- |
| Context | Product vision, domain rules, architecture, constraints, workflow rules, and other stable team knowledge. |
| Management | Idea intake, backlog shaping, readiness checks, sprint planning support, progress reporting, and risk tracking. |
| Development | Impact analysis, implementation, testing, review, pull-request preparation, and delivery. |
| Flow & learning | Status movement, daily/weekly summaries, retrospective inputs, release notes, and feedback back into backlog. |

# 4. Human roles and AI roles

The framework assumes both human roles and AI roles. One AI should not try to do every kind of work.

| Role type | Example roles |
| --- | --- |
| Human roles | PO, designer, frontend engineer, backend engineer, senior/lead engineer, Scrum coordinator. |
| AI roles | Product AI, meeting/reporting AI, planning AI, code-understanding AI, implementation AI, review AI, documentation AI, workflow AI. |

# 5. How Agile/Scrum fits into the framework

• Product backlog remains the main source of planned work.

• Sprint planning, daily standups, weekly checks, review, and retrospective are still human team rituals.

• AI strengthens these rituals by drafting backlog items, summarizing updates, tracking blockers, preparing reports, and improving traceability.

• The goal is AI-augmented Scrum, not replacing Scrum.

# 6. How collaboration and solo work both fit

| Mode | How the framework supports it |
| --- | --- |
| Working together | Meetings and discussions are converted into structured notes, backlog items, decisions, and action lists. |
| Working alone | A person can continue using the shared context, open issues, design notes, code history, and AI explanations without losing alignment. |
| People joining/leaving | Because important information is written into reusable artifacts, onboarding and handoff become faster and less fragile. |

# 7. What was missing from the earlier development-only setup

• A stronger management layer before implementation begins.

• AI support for backlog creation, prioritization support, readiness checks, and planning support.

• Meeting/reporting support such as daily summaries, weekly progress reviews, and estimation versus actual tracking.

• A clearer documentation strategy focused on human-readable team artifacts.

# 8. Long-term direction

Recommended direction: Use the earlier Codex + GitHub + MCP automation pattern as the GitHub execution backbone, but expand the system upward to include management, reporting, shared documentation, and explicit AI role separation.

# 9. Next design steps

• Define the minimum artifact set the team will maintain.

• Define the workflow states from idea intake to done to learning.

• Define which human role owns each decision.

• Define which AI role supports each step.

• Package the framework as a reusable template for future projects and teams.